## Slide 1: SR-101 Peavine Road
2 Sections of Peavine Road and VEC Relocation
Wesley Hughen, Director of Project Development – June 9, 2016

## Slide 2: Project Update
April 2016 (bid letting)
TDOT receives 3 bids for VEC relocation project
Contract awarded to Davis H. Elliot Construction Co. : $4.4 M.
Dec. 2016 (bid letting)
2 sections bundled into to one project:
Peavine Firetower Road to Lakeview Drive (2.9 miles)
Lakeview Drive to Westchester Drive (2.3 miles)
Spring 2017: Construction begins
June 2017: VEC project completion
Summer/Fall 2019: Estimated project completion