CA-5 AUTHORIZATION Template

Please find attached a copy of the CA-5 Authorization for Appraisal/Acquisition.  Please begin the normal processes as shown below:

PIN:

PROJECT No:

COUNTY:

PROJECT TURN-IN DATE:

NUMBER OF TRACTS:

PROJECT DETAILS:

Utilities Team Lead:  Utilities

ROW Engineer:

1)Check Titles

2)Enter ROW Acquisition Table/Tracts information in IRIS

Geodetics Manager: Create Legal Descriptions

ROW Appraisal Team Lead

1)Schedule and hold the PGI – (Within 2 weeks of final title report approval)

2)Request Staking After PGI

3)Distribute Plans and Title Reports to Appraiser after receipt of Appraisal Work Order

ROW Region Technical Specialist:

1)Schedule Neighborhood Meeting if >10 tracts

2) Form 14 Utility Adjustments

ROW Technical Coordinator 1:

1)Create File Folders Once Titles Have been Checked and Loaded in IRIS. Attached Title, File Checklist and Form 4 to File

2)Send ROW Form-4’s/Staking Letters

4) Request TX Number

ROW Technical Coordinator 1:

1) Order and distribute Final ROW Plans (If needed).

2) Process property owner, appraisal, and other project related payments.

3) Process Condemnation files.

AG Office: Need to assign an Attorney to the project (if needed)

CA-5 Plans Review Needed: YES or NO

Assigned to ROW TEAM, ROW Team Lead or Consultant Acquisition:

- Assign Property Management functions (Salvage Value Estimates, and creation of the check sheet for the inside of the folder)

- Assign Titles/Closings

- Assign Acquisition/Relocation functions