## Slide 1: I-40 at State Route 53 Interchange Improvements Smith County PIN 133582.00 Advertisement Pre-Proposal Meeting

## Slide 2: Project Location
Smith County
Project Location
Gordonsville
Gordonsville

## Slide 3: Project Overview
Project will follow the TDOT Project Delivery Network (PDN)
Goal of project is to improve interchange to reduce congestion and help with truck traffic
PE – FY26, ROW – FY28, Construction – FY30
TMA Total Budget - $76.6 Million
  Includes $2.2M for PE, $1.2M for ROW, and $73.2M for Construction

## Slide 4: Known Issues
  Heavy truck traffic at this interchange causes heavy congestion during peak times
  Some existing ramp radii at intersection with SR-53 are undersized and do not offer a wide enough turning radius for truck traffic leading to delays
  Delays for vehicles making left turning movements onto the I-40 EB and WB on-ramps from SR-53 due to heavy truck traffic
  Trucks accessing the Pilot Truck Stop on Bradford Boulevard have caused damage to the curbing on the SE quadrant of the SR-53 and Bradford Boulevard intersection

## Slide 5: SR-53 Geometric Data
Exist. 3 @ 12’ Lanes
Minimum horizontal clearance = 43’ - 0”
Minimum Vertical Clearance = 17’ – 3”

## Slide 6: Technical Disciplines
Traffic/Safety Analysis & Concepts
  Barge Design Solutions procured through TDOT Concept Design
  Barge will be scoped to do the traffic analysis, IAR, and concept development
  Barge will remain on the team as a team member

## Slide 7: Technical Disciplines
Field Work
  Survey
  Geotechnical
  Utilities (Including coordination and deconfliction)
    If ROW acquisition is needed, project will be Chapter 86 eligible
Design
  Roadway
  Structures
Project Management

## Slide 8: Technical Disciplines
ROW
  Must follow the Uniform Act and TDOT ROW Manual
  ROW Pre-Acquisition Activities
  Legal Description Preparation
  Appraisal Valuation Services (Appraisal review will be done by TDOT)
  Acquisition (Including negotiating through closing, some property management services, and relocation assistance)
  Related Services (Including, but not limited to, title report preparation, deed preparation, lien releases/partial releases, and review of individual tract files)

## Slide 9: Technical Disciplines
Environmental
  Technical Studies
  NEPA Decision Document
  Mitigation and Permits

## Slide 10: Other Information
Current Schedule
  Preliminary Engineering – FY 26
  Right-of-Way – FY 28
  Construction – FY 30
Method of Payment
  Cost Plus Fixed Fee
  Federal Funds

## Slide 11: Other Information
Project Website
  Interstate 40 Interchange at State Route 53

## Slide 12: Advertisement Information
Contact Information
  Natasha Whitfield – TDOT Professional Services
  Email: TDOT.PSAdvertisements@tn.gov
  Office: 615-253-3997

## Slide 13: Advertisement Information
Phase I
  Firm Overview
  Project Fit
  Qualification Type
Phase II
  Team capability & work experience
  Technical approach
  Amount of work under contract (on file w/TDOT)

## Slide 14
Questions?